Project 1: Design a 16-bit Processor

Weekly Log

Jacob Bemis – jacobbem@buffalo.edu

Alli Victorino – allivic@buffalo.edu

| Date | Work Done | Meeting Information |
| --- | --- | --- |
| 9/20 | - Planning and work division - Weekly log document created - Work division doc created | We divided the work and discussed what parts each of us should focus on |
| 10/4 | Jacob: - Created source files and port map for Program Counter, Instruction Memory, Data Memory, and Control Unit. - Started working on the behavioral design for Program Counter and Instruction Memory Allie: - Started source file for Register File. - Started top level design for Register File and ALU | No meeting today |
| 10/9 | Jacob: - Worked on the Control Unit, defining the logic of each signal | No meeting today |
| 10/14 | - Discussed signal definitions. - Discussed top level design. | Coordination |
| 10/16 | Jacob: - Wrote testbench for Instruction Memory and tested it - Worked on Data Memor Allie - Completed Main Component Architecture Diagrams - Completed Component Level Design | No meeting today |
| 10/18 | Jacob: - Created diagrams illustrating the logic of each component - Worked on test bench for Data Memory Allie - Finished register file - Finished test bench for register file | No meeting today |